Department of Computer Science and Engineering

School of Engineering and Technology

CHRIST (Deemed to be University) - Bangalore

Program: Service Learning (CS682)

Year: 2026-27

Date: ________________

Weekly Reflection Report

Name   & Reg.No:  1. Julius B Thomas (2462095)

2. Steven Mathew (2462157)

3. Mishael Julian (2462184)

4. Rahul J Prakash (2462133)

5. Abhishan Francis (2462835)

Class                       :  5BTCS AIML A

Title of Project       :  DAKSH Judicial Research and Court Case Information Platform

Community Details:  DAKSH Society, 63, Palace Road, Vasanthanagar, Bangalore - 560 052
(Organization Focus: Law, Governance, and Judicial Policy Research)

ODDSEM:

| S.NO. | Date | Goals and Objectives | Methodology | Team Work (Individual contribution) |
| --- | --- | --- | --- | --- |
| 1 | Week 1 | Understand DAKSH community requirements and judicial research context. | Studied collaboration objectives with DAKSH; analysed judicial research workflows and identified core information needs for court-case studies. | • Julius: Formulated user requirements and research goals. • Steven: Studied eCourts access structure. • Mishael: Evaluated scraping feasibility. • Rahul: Outlined data validation needs. • Abhishan: Planned structured data storage. |
| 2 | Week 2 | Study eCourts portal structure and case data hierarchy. | Explored eCourts navigation flows; analysed sections including case details, hearing history, daily status, processes, and orders/judgments. | • Julius: Defined key legal fields for researchers. • Steven: Mapped court and case navigation paths. • Mishael: Built initial extraction prototypes. • Rahul: Analyzed court date attributes & types. • Abhishan: Designed schema for case entities. |
| 3 | Week 3 | Develop and test automated case data acquisition workflow. | Implemented browser-based automation to extract case records from eCourts, handling query parameters and multi-section case views. | • Julius: Verified legal data scope coverage. • Steven: Enhanced navigation logic across courts. • Mishael: Automated scraping & extraction pipeline. • Rahul: Inspected raw output for missing fields. • Abhishan: Structured records for database export. |
| 4 | Week 4 | Validate extracted datasets and refine field mappings. | Verified extracted fields against source portal; distinguished distinct date types (hearing, process, order, disposal) and resolved schema redundancies. | • Julius: Reviewed semantic accuracy for research. • Steven: Handled edge cases and pagination. • Mishael: Refined extraction scripts & field maps. • Rahul: Validated date mappings and accuracy. • Abhishan: Normalized relational data schema. |
| 5 | Week 5 | Plan researcher-facing platform and future analytics scope. | Designed architecture for case search, filtering, and workspace views; discussed future scope for research analytics and NLP assistance. | • Julius: Outlined search/filter criteria for policy. • Steven: Defined case detail presentation flow. • Mishael: Integrated pipeline export for analysis. • Rahul: Established consistency & QA guidelines. • Abhishan: Designed case workspace & search UX. |

Signature (Team Member)                                              Signature (Faculty In charge)